Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 29 September 2026 |
| --- | --- |
| Team ID | SWTID-2026-3430 |
| Project Name | AI Blog Nest API |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Role-Based Route Guarding | USN-1 | As an authorized user, I can access protected routes using a valid token. | 3 | High | Sahana A; Sadhana K; Sahana Parveen M; Sanafathima M |
| Sprint-1 | Role-Based Route Guarding | USN-2 | As a system, I can block unauthorized tiers from modifying core settings. | 3 | High | Sahana A; Sadhana K; Sahana Parveen M; Sanafathima M |
| Sprint-1 | Sanitization Safeguards | USN-3 | As a system, I can sanitize payload parameters to prevent XSS vectors and NoSQL parameter manipulation injections. | 3 | High | Sahana A; Sadhana K; Sahana Parveen M; Sanafathima M |
| Sprint-2 | CRUD Blog Execution Engine | USN-4 | As an authorized user, I can create, read, update, and delete blog content. | 5 | High | Sahana A; Sadhana K; Sahana Parveen M; Sanafathima M |
| Sprint-2 | Categorization System | USN-5 | As a user, I can use native tag indices to filter and query blog content. | 3 | Medium | Sahana A; Sadhana K; Sahana Parveen M; Sanafathima M |
| Sprint-2 | Comment Moderation Logic | USN-6 | As a moderator, I can update comment moderation flags as approved, pending, or spam. | 3 | High | Sahana A; Sadhana K; Sahana Parveen M; Sanafathima M |
| Sprint-3 | AI-Driven Blog Generation Pipeline | USN-7 | As a user, I can generate full-length structured blog posts from high-level thematic inputs using LLM abstractions and context-aware prompt templates. | 5 | High | Sahana A; Sadhana K; Sahana Parveen M; Sanafathima M |
| Sprint-3 | Intelligent Content Summarization Engine | USN-8 | As a user, I can generate concise abstracts and automated metadata summaries from extensive article content. | 5 | High | Sahana A; Sadhana K; Sahana Parveen M; Sanafathima M |
| Sprint-4 | Integration & Validation | USN-9 | As a project team, we can validate the API features through user acceptance testing and prepare the final documentation. | 3 | High | Sahana A; Sadhana K; Sahana Parveen M; Sanafathima M |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 9 | To be decided | To be decided | To be decided |  |  |
| Sprint-2 | 11 | To be decided | To be decided | To be decided |  |  |
| Sprint-3 | 10 | To be decided | To be decided | To be decided |  |  |
| Sprint-4 | 3 | To be decided | To be decided | To be decided |  |  |

Velocity:

Velocity: The team velocity will be calculated from the story points completed in each sprint. Actual velocity will be recorded after sprint completion.

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts